## Slide 1: Future Tactical Management System
Week 5 - Client Meeting 2

## Slide 2: What we have implemented
Login
Header bar
Offline maps
We also refactored our code to follow the Module pattern.

## Slide 3: User Stories 1 - Jared
As a user of the system, when I navigate to the web application, I want to see a login screen, so that I can log in with my account. (Complete)
As a user of the system, I want to be redirected to the FTMS interface when I login with the correct credentials, so that I may use the system with the correct privileges. (Complete)
As a user of the system, I want to be shown an error message if I enter incorrect credentials when logging in so that I can try to enter the correct credentials again. (In Progress)
As a user of the system, I want to be able to logout of the system by clicking a button in the header so that I may keep it secure when I am not using it. (Complete)
As a user of the system, I want to be automatically logged out of the system after 10 minutes of inactivity, so that I may keep it secure when I am not using it. (In Progress)
As a user of the system, I want to be able to view the current time and date in the header bar, so that I can have fast access to this information. (Complete)

## Slide 4: User Stories 2 - Jennifer
As a Firing Officer, I want to be able to have access to the map, track table, messaging, alerts, weapon firing, weapon authorisation, authorisation approval, and settings modules. (Complete)
As a Track Supervisor, I want to be able to have access to the map, track table, track classification, alerts, messaging, and settings modules. (Complete)
As a Warfare Officer, I want to be able to have access to the map, track table, messaging, alerts, weapon firing, weapon authorisation, authorisation approval, and settings modules. (Complete)
As a user of the system, I want a header bar to display ownship’s speed, course, longitude, and latitude, so that I have fast access to this information. (Complete)
As a user of the system, I want the header bar to display my role, so that I know which account is logged on at all times. (In progress)

## Slide 5: User Stories 3 - Christian
As a user of the system, I want alerts to be shown in a list in the alerts module and highlighted in red, so that I will notice them as soon as they come in. (In Progress)
As a user of the system, I want the list of alerts to be sorted in descending order according to time, so that I can view the newest alerts at the top of the list. (In Progress)
As a user of the system, I want alerts to stay highlighted until I have clicked on them, so that I am able to discern between alerts that I have and have not yet acknowledged. (In Progress)
As a user of the system, I want the map to be available when disconnected from public internet as the system is required to run while offline. (Complete)

## Slide 6: What we will work on next sprint
Synchronising changes to tracks between users
Alerts
Authorisation approval module