**WEEK 7 WEEKLY REPORT**

**DATE**

Monday 29 April 2019 – Friday 3 May 2019

**ATTENDEES**

1. Jared Linklater
2. Christian Piscioneri
3. Jennifer Phuong Huynh
4. DST – Andy & Ashley
5. Mansooreh Zahedi

**WEEKLY UPDATES**

1. What did you do this week that helped the development team meet the sprint goal?

* Over the mid-semester break, I wrote a basic track simulator and UI to display the simulation data that can serve as a base for this sprint’s prototype.
* I helped create the presentation that we showed to our clients during the proposal presentation meeting.

1. What will you do next week to help the development team meet the sprint goal?

* I will work with the group on creating a prototype that meets a good number of requirements, so that we can show it to the client and receive feedback.
* I will look into which tools would be best for us to use, and to test some of them.

1. Do you see any impediment that prevents you or the development team from meeting the sprint goal?

* Other class’s assignments and other commitments may limit our ability to work on the project or limit the times we are available to work as a group.
* We’re going to need to invest a lot of time into learning some tools/libraries and how they work in order to implement them in the prototype in time.

Date of the report: Friday 3 May 2019