**WEEK 9 REPORT**

**DATE**

Monday 13 May 2019 – Friday 17 May 2019

**GROUP 3**

Jennifer Phuong Huynh (a1709507)

**WEEKLY UPDATES**

1. **What did you do this week that helped the development team meet the sprint goal?**

* I have been working on the classification module for our prototype.
* I have also been working on the weapon authorisation module.
* I locally reviewed and merged some pull requests that were assigned to me on GitHub.
* I also did some extra research and looked into Golden Layout.

1. **What will you do next week to help the development team meet the sprint goal?**

* Next sprint, I will help Jared implement Golden Layout for our prototype.
* I will meet up with my group during the week so we can work together and also prepare for the next client meeting.

1. **Do you see any impediment that prevents you or the development team from meeting the sprint goal?**

* In the next sprint there are many assignments due from other subjects so we may not be able to find enough time to work on this project. For example, Golden Layout will probably require a lot of work so we are not sure if we can implement it before the client meeting.

Date of report: 17/05/19