**WEEK 11 WEEKLY REPORT**

**DATE**

Monday 21 October 2019 – Friday 25 October 2019

**ATTENDEES**

1. Christian Piscioneri (a1669249)
2. Jennifer Huynh
3. Jared Linklater
4. Andy Warhurst, Ashley Arnold
5. Mansooreh Zahedi

**WEEKLY UPDATES**

1. What did you do this week that helped the development team meet the sprint goal?

* I worked on the alerts module functionality that I originally implemented incorrectly.
* I fixed a problem with getting timestamps from the server that caused the server to crash in certain instances.
* I fixed the Flight Feed tool outputting timestamps in seconds since Epoch, which should have been milliseconds.

1. What will you do next week to help the development team meet the sprint goal?

* If there are any further bugs before ingenuity I will work on those.

1. Do you see any impediment that prevents you or the development team from meeting the sprint goal?

* The time constraint to get everything wrapped up before Ingenuity.