**WEEK 04 WEEKLY REPORT**

**DATE**

Monday 19 August 2019 – Friday 23 August 2019

**ATTENDEES**

1. Christian Piscioneri (a1669249)
2. Jennifer Huynh
3. Jared Linklater
4. Andy Warhurst, Ashley Arnold
5. Mansooreh Zahedi

**WEEKLY UPDATES**

1. What did you do this week that helped the development team meet the sprint goal?

* I attended a group meeting with my group where I was caught up on things I missed from the client meeting that I couldn’t attend.
* During the meeting I helped create user stories and I also created some issues on GitHub so we knew what work needed to be done, mainly for my own work, but a couple general ones that Jen and Jared could take.

1. What will you do next week to help the development team meet the sprint goal?

* Once Jared has finished refactoring the code to meet our new “Modular Pattern” architecture, I will begin working getting alerts to come in from the Kafka stream.
* If I have enough time I will start working on Replay Mode also.

1. Do you see any impediment that prevents you or the development team from meeting the sprint goal?

* If Jared isn’t able to get his part done then myself and Jen won’t be able to work on any other parts as we need the code to be refactored before we can start modifying/adding things to it.