**WEEK 05 WEEKLY REPORT**

**DATE**

Monday 26 August 2019 – Friday 30 August 2019

**ATTENDEES**

1. Christian Piscioneri (a1669249)
2. Jennifer Huynh
3. Jared Linklater
4. Andy Warhurst, Ashley Arnold
5. Mansooreh Zahedi

**WEEKLY UPDATES**

1. What did you do this week that helped the development team meet the sprint goal?

* I implemented Offline maps.
* I started working on getting Alerts from Apache Kafka and displaying them on the client UI. This turned into fixing the code for tracks as well as it had been removed and that led to other problems that I will have to look into.

1. What will you do next week to help the development team meet the sprint goal?

* Finish fixing things to do with the tracks, starting with the track table and then going onto whatever other errors that will inevitably lead to.
* Once tracks are in an ok state I will work on alerts being displayed on the client side, currently they are being sent to a socket that is not being listened to.

1. Do you see any impediment that prevents you or the development team from meeting the sprint goal?

* If I keep having to fix everyone else’s stuff ups then that will prevent me from doing the issues I’ve assigned myself.