**WEEK 5 REPORT**

**DATE**

Monday 26 August 2019 – Friday 30 August 2019

**GROUP 3**

Jennifer Phuong Huynh (a1709507)

Christian Piscioneri

Jared Linklater

**WEEKLY UPDATES**

1. **What did you do this week that helped the development team meet the sprint goal?**

* I helped Jared refactor half of our code so that it follows the Module pattern.
* I implemented the header bar to our system to show ownship’s course, speed, latitude, longitude, time, date, role and a logout button.
* I also implemented the login page.
* I helped prepare the presentation slides for our sprint review meeting and wrote minutes.
* I have also been organising our GitHub repository and using the project board to keep track of our progress.

1. **What will you do next week to help the development team meet the sprint goal?**

* I will be meeting up with my group and some of the clients to refine our user stories and gather additional system requirements.
* I will start implementing the authorisation approval module so that a warfare office and firing officer are able to communicate.

1. **Do you see any impediment that prevents you or the development team from meeting the sprint goal?**

* The only impediment I see that may prevent our team from meeting our sprint goals is other coursework and commitments. Other subjects require just as much effort and time so it is difficult to balance the amount of work we have.

Date of report: 30/08/19