**WEEK 9 WEEKLY REPORT**

**DATE**

Monday 7 October 2019 – Friday 11 October 2019

**ATTENDEES**

1. Jared Linklater
2. Christian Piscioneri
3. Jennifer Phuong Huynh
4. DST – Anthony
5. Mansooreh Zahedi

**WEEKLY UPDATES**

1. What did you do this week that helped the development team meet the sprint goal?

This week, I refactored almost all the UI’s code in order to implement the Observer pattern better. I also implemented the ability to add manual tracks into the system and helped another team member with the web server side of their work.

1. What will you do next week to help the development team meet the sprint goal?

* Next week, I plan to work with my group to complete the poster for Ingenuity.
* I also plan to develop the Flight feed module that was discussed in the meeting, also in preparation for Ingenuity.
* I plan to finalise and merge my refactored code branch so that the rest of the members can get used to the new code structure early on into the sprint.

1. Do you see any impediment that prevents you or the development team from meeting the sprint goal?

* My progress this week may be impeded as we had quite a large change in direction for the system proposed to us in the meeting this week. While it isn’t too much to ask for, I will need to do a lot more preparation this week than usual as I haven’t had time to think about it weeks before implementing it like I usually have.

Date of the report: Friday 11 October 2019