**WEEK 9 REPORT**

**DATE**

Monday 7 October 2019 – Friday 11 October 2019

**GROUP 3**

Jennifer Phuong Huynh (a1709507)

Christian Piscioneri

Jared Linklater

**WEEKLY UPDATES**

1. **What did you do this week that helped the development team meet the sprint goal?**

* I have been working on finishing the settings module. I added functionality to the audio, dark theme, colour blind and icon sizing toggles. I had to do research into different colour blind types to find colours that would work for the majority of colour blind people. I also made it possible for users to save multiple customised layouts and load the one they want to work with.
* I prepared the presentation for our client meeting this week and wrote more user stories to show what we plan to work on next sprint.
* I also drew up mock-ups for the admin dashboard to show to the client and get feedback for me to start implementation.

1. **What will you do next week to help the development team meet the sprint goal?**

* I will finish working on getting user settings saved to their account so that their settings are automatically loaded each time they log in. I also want to make add another feature to settings where a user can make certain settings their default.
* I also plan to work with my group to complete our poster for ingenuity and getting a draft in early so that the client can review it.

1. **Do you see any impediment that prevents you or the development team from meeting the sprint goal?**

* The only impediment I see that may prevent our team from meeting our sprint goals is other coursework and personal commitments. As the end of semester nears, other subjects have increased their workload so I know I will be busy in the next couple weeks.

Date of report: 11/10/19